Registered NGO  |  Est. 1988  |  CSR-1  |  12AA  |  80G  |  FCRA

|  | CSR PROJECT PROPOSAL 2026–27 Gujarat Rajya Gram Vikas Samiti 36+ Years of Community Impact Across Gujarat |
| --- | --- |

'NANDGHAR NIRMAN'

Construction & Modernisation of Anganwadi Centres

Aspirational Districts of Gujarat — Dahod, Kheda & Botad

A Corporate Partnership Opportunity

| CSR Project Proposed by: Gujarat Rajya Gram Vikas Samiti (GRGVS) | Facilitated by: Ministry of WCD, Govt. of India Integrated Child Development Services (ICDS) |
| --- | --- |

CSR Alignment: Schedule VII — Companies Act, 2013  |  SDG 2  |  SDG 3  |  SDG 4  |  SDG 10

PROJECT SNAPSHOT

| 📍 Location Dahod, Kheda & Botad Districts, Gujarat | 👶 Beneficiaries 1,500+ Children & 750+ Mothers | 🏗 Intervention 5 Anganwadi Centres (New + Renovated) | 💰 Total Budget ₹ 25,00,000 (Twenty-Five Lakhs) |
| --- | --- | --- | --- |

| SDG 2 Zero Hunger | SDG 3 Good Health & Well-Being | SDG 4 Quality Education | SDG 10 Reduced Inequalities |
| --- | --- | --- | --- |

1.  Executive Summary

Gujarat Rajya Gram Vikas Samiti (GRGVS), a registered public trust established in 1988 with over 37 years of community impact across Gujarat, proposes a focused CSR initiative under the 'Nandghar Nirman' programme — for the construction and modernisation of five Anganwadi Centres in aspirational districts of Dahod, Kheda, and Botad, in association with the Integrated Child Development Services (ICDS) framework.

Anganwadi Centres are the grassroots pillars of India's child development ecosystem, delivering nutrition, early childhood education, health monitoring, and immunisation to children aged 0–6 years and pregnant or lactating mothers. Yet thousands of centres in rural Gujarat operate from dilapidated, cramped, or non-existent infrastructure — denying young children a safe and stimulating environment during their most formative years.

GRGVS proposes the construction of 3 new Anganwadi Centres and the renovation of 2 existing centres in target districts, along with equipping each with a SMART classroom setup, child-friendly furniture, an RO drinking water facility, a dedicated toilet block, and nutritional kitchen equipment. This will directly benefit an estimated 1,500+ children and 750+ mothers.

This intervention aligns with Schedule VII of the Companies Act, 2013 under Promoting Education, Eradicating Hunger and Malnutrition, Promoting Healthcare, and Gender Equality & Women Empowerment. Total project cost: ₹25,00,000 (Twenty-Five Lakhs Only).

2.  About Gujarat Rajya Gram Vikas Samiti (GRGVS)

| Established | 1988 (37+ years of community impact across Gujarat) |
| --- | --- |
| Public Trust Reg. | F/308 under Bombay Public Trust Act |
| CSR Registration | CSR00014330 |
| FCRA Registration | 041910403 |
| Income Tax Reg. | 12AA & 80G |
| NITI Aayog ID | GJ/2018/0217432 |
| Key Focus Areas | Anganwadi / ICDS, Women Empowerment, Education, Rural Development, Health & Sanitation, Tree Plantation & Environment |

Impact Track Record

- 55+ Anganwadi Centres built, repaired, and renovated across Gujarat

- 5,00,000+ trees planted across the state

- 1,100+ rainwater harvesting systems installed

- 15,000+ toilets constructed under Swachh Bharat Mission

- 465+ school sanitation units built for girls

- 2,000+ women empowered through livelihood and welfare programmes

- 20,000+ students served through psychometric assessments and career guidance

- 50+ menstrual hygiene sessions conducted in government schools

3.  Project Need Assessment

Field assessments by GRGVS in coordination with ICDS officials in Dahod, Kheda, and Botad reveal critical infrastructure gaps at existing Anganwadi Centres in these aspirational districts:

Identified Urgent Needs

- Majority of centres operate from rented single rooms or shared spaces with no dedicated building

- No safe toilet facilities for young children or female Anganwadi Workers and Helpers

- Absence of clean drinking water access within centre premises

- Lack of early learning materials — toys, charts, and visual aids for ECE activities

- No proper kitchen space, leading to unhygienic preparation of supplementary nutrition

- Deteriorated walls, leaking roofs, and poor ventilation making centres unusable in monsoon and peak summer

- Poor enrolment and irregular attendance of children due to unappealing and unsafe environments

"Every child deserves a safe and nurturing environment to learn and grow."  — GRGVS Mission Statement

4.  Project Objectives

Primary Objective

To construct, renovate, and modernise Anganwadi Centres in rural Gujarat, ensuring safe, child-friendly, and fully equipped spaces for early childhood development, nutrition, health monitoring, and community welfare.

Specific Goals

- Provide a safe, clean, and stimulating physical environment for children aged 0–6 years

- Ensure access to pure drinking water and hygienic sanitation at each centre

- Equip centres with SMART learning tools to improve early childhood education outcomes

- Facilitate better delivery of supplementary nutrition through improved kitchen infrastructure

- Improve enrolment, attendance, and retention of children at Anganwadi Centres

- Build dignity and better working conditions for Anganwadi Workers and Helpers

- Strengthen ICDS programme delivery at the grassroots level in aspirational districts

5.  Proposed Budget — ₹ 25,00,000 (Twenty-Five Lakhs Only)

| Sr. | Item Description | Qty. | Estimated Cost (₹) |
| --- | --- | --- | --- |
| 1 | Construction of New Anganwadi Centres (avg. ₹3,50,000 each) — 3 units | 3 Units | ₹ 10,50,000 |
| 2 | Renovation & Repair of Existing Anganwadi Centres (avg. ₹1,50,000 each) — 2 units | 2 Units | ₹ 3,00,000 |
| 3 | SMART Classroom Kits — Projector, Speaker, Educational Charts per centre | 5 Sets | ₹ 1,50,000 |
| 4 | Child-Friendly Furniture — Benches, Tables, Storage Racks per centre | 5 Sets | ₹ 1,00,000 |
| 5 | Drinking Water Facility (RO Plant / Water Filter) per centre | 5 Units | ₹ 1,25,000 |
| 6 | Toilet Construction / Renovation (Child-Friendly Design) per centre | 5 Units | ₹ 2,00,000 |
| 7 | Nutrition & Kitchen Equipment (Stove, Utensils, Weighing Scale) | 5 Sets | ₹ 75,000 |
| 8 | IEC Material, Murals, Wall Paintings & Signage | — | ₹ 75,000 |
| 9 | Transportation, Supervision & Site Visits | — | ₹ 50,000 |
| 10 | Project Management & Anganwadi Worker Capacity Building | — | ₹ 50,000 |
| 11 | Administrative Expenses (5%) | — | ₹ 62,500 |
| 12 | Contingency & Miscellaneous (5%) | — | ₹ 62,500 |
| TOTAL PROJECT COST |  |  | ₹ 25,00,000/- |

* Budget is indicative and subject to revision based on site-specific requirements. GRGVS can also accommodate partial or phased CSR funding for individual centre components.

6.  Implementation Plan

| Phase | Activities |
| --- | --- |
| Phase 1 Site Survey & Approval (Month 1–2) | Identification and assessment of selected Anganwadi centres in Dahod, Kheda, and Botad; coordination with ICDS and District Collector; finalisation of centre selection; preparation of construction / renovation drawings and all necessary approvals. |
| Phase 2 Procurement & Construction (Months 3–9) | Engagement of civil contractors; procurement of construction materials, furniture, SMART kits, RO plants, toilet materials, and kitchen equipment; commencement of building work; quality monitoring and regular site inspections by GRGVS project team. |
| Phase 3 Equipping & Handover (Months 10–11) | Installation of SMART classroom setups, water purifiers, and furniture; wall painting and IEC material display; capacity building session for Anganwadi Workers and Helpers; final inspection and formal handing over to ICDS authorities. |
| Phase 4 Reporting & CSR Visibility (Month 12) | Photo and video documentation; Utilization Certificate submission; CSR Impact Report with beneficiary data; branding acknowledgment at project sites; social media and media outreach for CSR partner visibility. |

Project Duration: 12 Months (2026–27)

Target Districts: Dahod, Kheda & Botad — aspirational districts with the greatest need for Anganwadi infrastructure support

7.  Alignment with Government Policies & Schemes

National Schemes Aligned

- POSHAN 2.0 — National Nutrition Mission: Strengthening community-based nutrition delivery

- Integrated Child Development Services (ICDS): Core grassroots childcare infrastructure

- Beti Bachao Beti Padhao: Safe environments for girl children and mothers

- Swachh Bharat Mission (Gramin): Sanitation and hygiene infrastructure

- National Education Policy (NEP 2020): Early Childhood Care & Education (ECCE) emphasis

CSR Regulatory Compliance — Schedule VII, Companies Act 2013

- Item (i): Eradicating hunger, malnutrition, poverty — nutrition delivery via ICDS

- Item (ii): Promoting education — early childhood education infrastructure

- Item (iii): Promoting gender equality & empowering women — safe spaces for mothers and Anganwadi Workers

- Item (iv): Ensuring environmental sustainability — child-friendly, green infrastructure design

8.  Monitoring & Sustainability

GRGVS will ensure full accountability and post-project continuity through a robust monitoring framework:

- Monthly site inspection visits by GRGVS project supervisors with photographic evidence

- Coordination with ICDS officials at district and block level for quality assurance

- Pre- and post-project assessment documenting beneficiary impact metrics

- Utilization Certificate provided to the CSR partner upon project completion

- CSR Impact Report covering children enrolled, health metrics, and attendance data

- Post-handover technical support for minor repairs and operational guidance for 6 months

All constructed and renovated assets will be formally handed over to ICDS / WCD for continuous long-term operation. This capital infrastructure investment delivers immediate and generational impact for children in rural Gujarat.

9.  Why Partner with GRGVS

| ✓ 37+ Years of Experience Proven community development track record with 55+ Anganwadis built and renovated across all districts of Gujarat. | ✓ Strong Government Linkages Deep partnerships with ICDS, WCD, AMC, DRDA, NABARD, and State Government bodies. |
| --- | --- |
| ✓ Full Statutory Compliance CSR-1, 12AA, 80G, FCRA — ensures complete donor protection and maximum tax benefits for the corporate partner. | ✓ Proven CSR Track Record 55+ CSR projects successfully implemented with on-time delivery, recognised by NITI Aayog and District Administrations. |

10.  Conclusion

By supporting 'Nandghar Nirman', corporate partners can directly transform the early childhood landscape for over 1,500 children in rural Gujarat — during the most critical window of their cognitive, physical, and emotional development.

A modern, safe, and well-equipped Anganwadi Centre is not just a building — it is the first school a child ever attends, the first healthcare touchpoint a mother trusts, and the first investment a society makes in its future generation.

A contribution of ₹25 Lakhs can build, equip, and sustain five such centres — delivering lifelong impact across communities that need it most. GRGVS invites CSR partners to join this transformational initiative while also exploring broader partnerships in women empowerment, environmental sustainability, education, and rural development.

11.  Contact Us

| Gujarat Rajya Gram Vikas Samiti (GRGVS) 🌐 www.gujaratgramvikas.org 📧 rafik@gujaratgramvikas.org 📧 csr@gujaratgramvikas.org 📞 +91 90999 57942 / +91 98254 57786 | Programme & Partnership Contact Karishma Mansuri Manager — Women Empowerment 📧 karishma@gujaratgramvikas.org 📞 +91 97245 13756 |
| --- | --- |

|  | Gujarat Rajya Gram Vikas Samiti ¦ Est. 1988 ¦ CSR-1 ¦ 12AA ¦ 80G ¦ FCRA ¦ Public Trust Reg. F/308 |
| --- | --- |